Water Resources/Flood and Drought Management Specialist/Deputy Team Leader

(48 p-m, national)

This position will support the Team Leader to provide implementation support after loan effectiveness and to coordinate the other specialists' inputs under the project. Like the Team Leader, the position will also have technical specialist skills - a water resources/hydrologist/river engineer so he/she can also support technical specialists in their respective areas.. The specialist will have a minimum of 10 years experience in flood and drought risk management and engineering, a complementary technical specialty and experience with the Team Leader/Deputy team leader would be an asset.

Duties of the specialist will include, but not limited to, the followings:

- Provide support to the Team Leader in its management and technical duties as listed above.

- With the Team Leader, supervise the consulting team and ensure that inputs and activities of both the international and national consultants are of a high quality and effective;

- Fill the position and duties of the Team Leader when the Team Leader is out of the country;

- Conduct overall coordination of the project especially inter-agency as well as with ADB, CPMU, and PPMUs.

- Preparation of TORs and RfPs for construction supervision and safeguard consultants and their recruitment and supervision.

- Preparation of tender and bid documents and procurement for civil works and goods.

- Supervision of the social and environmental safeguards and the Environmental Management Plan activities.

- Financial management and accounting of the project expenditures.

- Report the progress of the project through Inception Report after 3 months, monthly, quarterly and annual progress report, and project completion report to ADB and CPMU.